Project Planning Phase

(Product Backlog, Sprint Planning, Stories, Story points)

| Date: | 26 september 2026 |
| --- | --- |
| Team ID: | SWTID-2026-8569 |
| Project Name: | AI Blog Nest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | 4 |
| Sprint-1 |  | USN-2 | As a registered user, I can log into the application using my email and password. | 1 | High | 4 |
| Sprint-1 |  | USN-3 | As a user, I should receive an authentication token after successful login so that I can access protected API resources. | 2 | Low | 4 |
| Sprint-2 | Blog Management | USN-4 | As an authenticated user, I can create a blog by providing a title, content, and category. | 2 | Medium | 4 |
| Sprint-2 |  | USN-5 | As an authenticated user, I can access protected blog functionality using a Bearer authentication token. | 1 | High | 4 |
| Sprint-3 | AI Blog Generation | USN-6 | As a user, I can generate a blog using AI by providing a topic and category. | 3 | High | 4 |
| Sprint-3 |  | USN-7 | As a user, I should receive generated blog title and content from the AI service. | 3 | High | 4 |
| Sprint-4 | AI Summarization | USN-8 | As a user, I can provide content to the API and receive an AI-generated summary. | 3 | High | 4 |
| Sprint-4 |  | USN-9 | As a user, I should receive a meaningful summary when valid content is submitted. | 2 | Medium | 4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 26 Sept 2026 | 01 Oct 2026 | 6 | 01 Oct 2026 |
| Sprint-2 | 5 | 6 Days | 02 Oct 2026 | 07 Oct 2026 | 5 | 07 Oct 2026 |
| Sprint-3 | 6 | 6 Days | 08 Oct 2026 | 13 Oct 2026 | 6 | 13 Oct 2026 |
| Sprint-4 | 5 | 6 Days | 14 Oct 2026 | 19 Oct 2026 | 5 | 19 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Team Velocity:

The total planned work for the project is 22 story points across 4 sprints.

Sprint-1 Velocity = 6 story points / 6 days = 1 story point per day

Sprint-2 Velocity = 5 story points / 6 days = 0.83 story points per day

Sprint-3 Velocity = 6 story points / 6 days = 1 story point per day

Sprint-4 Velocity = 5 story points / 6 days = 0.83 story points per day

Average velocity = 22 / 24 = 0.92 story points per day.

Burndown Chart:

A Burn Down Chart shows the amount of work remaining against time. It helps teams track project progress, identify delays, and ensure tasks are completed within the planned schedule. It is commonly used in Agile and Scrum projects.

| Sprint | Remaining Story Points |
| --- | --- |
| Start | 22 |
| Sprint 1 | 16 |
| Sprint 2 | 11 |
| Sprint 3 | 5 |
| Sprint 4 | 0 |